International School – https://is.duytan.edu.vn – intlschool@duytan.edu.vn - +84 236 7109 922

CAPSTONE PROJECT REGISTRATION FORM

(For CMU-SE 450 / 451 – Software Engineering Program)

1. General Information

| Item | Details |
| --- | --- |
| Project Title | DrugTime – Medication Reminder, Drug-Interaction Safety, and AI-Assisted Care Platform |
| Project Type | ☐ Industry-based ☐ Research-based ☑ Startup/Product ☐ Others: ___ |
| Capstone Course | ☑ CMU-SE 450 ☐ CMU-SE 451 ☐ CMU-IS 450 ☐ CMU-IS 451 ☐ CMU-CS 450 ☐ CMU-CS 451 |
| Semester / Year | Semester I, 2026 |
| Proposed by | ☑ Student Team ☑ Faculty ☑ Industry Partner |

2. Team Information

| No. | Full Name | Student ID | Email | Role |
| --- | --- | --- | --- | --- |
| 1 | Nguyen Ngoc Phuc | 29219051745 | phucnguyenngoc2005@gmail.com | Leader, Dev, QA |
| 2 | Nguyen Quang Bao | 29211158850 | nguyenquangbao575@gmail.com | Dev, QA, DevOps |
| 3 | Nguyen Tan Duc | 29211156669 | nguyentanduc1445@gmail.com | Dev, QA, DevOps |
| 4 | Nguyen Van Nguyen | 29211364802 | nguyenvannguyen10@dtu.edu.vn | BA, Dev, QA |
| 5 | Dang Ngo Ngoc Viet | 29219064788 | vietdangg2005@gmail.com | Dev, QA, DevOps |

3. Supervisor / Mentor

| Role | Name | Organization | Email |
| --- | --- | --- | --- |
| Faculty Mentor | PhD. Nguyen Duc Man | International School, Duy Tan University | mannd@duytan.edu.vn |
| Industry Mentor (if any) | B.Eng. Nguyen Trong Giap | Kaopiz Da Nang | giapnt@kaopiz.com |

4. Problem Statement

- A survey of 60 respondents in Da Nang found that 75% had forgotten to take a medication in the past week, while only 5% used a dedicated medication-reminder app; most respondents took several medications prescribed by different doctors, with no single tool to reconcile schedules or check interactions specific to the Vietnamese drug catalogue.

- Existing international apps (Medisafe, MyTherapy) do not reflect the Vietnamese drug formulary or the QĐ 5948/QĐ-BYT interaction guidance; manual medication entry is error-prone; drug-drug/drug-food interaction information is scattered across paper references (Được thư Quốc gia Việt Nam) instead of being surfaced at the point of need; and patients/family members have no shared, real-time view of missed doses.

- Elderly and chronic-disease patients on multi-drug regimens (polypharmacy) in Vietnam, together with the family members, partner pharmacies, partner pharmacists, and administrators who support them.

5. Project Objectives

- Reduce missed medication doses by delivering a validated MVP (manual entry, blister-pack scan with mandatory manual confirmation, and local-notification reminders) for both Android and iOS within the 3-month Phase 1 (10 Sep – 26 Dec 2026).

- Deliver localized drug-drug and drug-food interaction warnings, cross-referenced with the Vietnamese national drug catalogue and QĐ 5948/QĐ-BYT guidance and carrying a mandatory medical disclaimer, implemented and tested by the end of Sprint 4 (08 Nov 2026).

- Achieve compliance with Vietnam's 2025 Personal Data Protection Law and Decree 356/2025/NĐ-CP by implementing purpose-separated consent, withdrawal, and deletion mechanisms, with the DPIA and cross-border-transfer assessment completed as Sprint 1 and Sprint 6 deliverables.

6. Proposed Solution

- A mobile-first platform — a Flutter app for Android and iOS, a React + Next.js admin dashboard, and a Python/FastAPI backend built as a modular monolith with Supabase (PostgreSQL + Storage) and RQ/Redis for background jobs — that combines medication reminders, Vietnamese-formulary drug-interaction checking, family-caregiver alerts, and an AI-based meal-suggestion assistant under one consent-driven platform.

- Manual and blister-pack (on-device OCR) medication entry with local-notification reminders; localized drug-drug/drug-food interaction warnings with medical disclaimers; a high-contrast “Simple Mode” UI; family-caregiver linking with real-time missed-dose alerts and adherence history; an Admin dashboard for catalogue and compliance management; and an AI assistant that gives meal suggestions and answers medication/schedule questions.

- A working Android and iOS MVP, an Architecture Design Document, a Database Design Document, and a Final Report/Demo delivered against the schedule in Table 10, with OCR, partner-pharmacy integration, Zalo OA reminders, voice confirmation, pharmacist consultations, and the Premium tier deferred to a Phase 2 extension.

7. Complex Engineering Problem Justification

(MANDATORY – for approval)

The project must satisfy at least three of the following criteria:

| Criteria | Yes/No | Explanation |
| --- | --- | --- |
| Involving wide-ranging or conflicting technical issues. (e.g., security vs performance) | No |  |
| No obvious existing solution | Yes | DrugTime is the only known platform combining Vietnamese-formulary interaction checking, multi-channel reminders (incl. Zalo in Phase 2), and a verified-pharmacist escalation path; Medisafe and MyTherapy do not address the Vietnamese drug catalogue or QĐ 5948/QĐ-BYT guidance. |
| Involving diverse groups of stakeholders. | Yes | Patients, family members, partner-pharmacy staff, partner pharmacists, and Admin each have distinct roles, permissions, and data-access needs (Section 9, Target Users/Stakeholders). |
| Multi-technology integration (AI, IoT, Big Data, etc.) | Yes | Combines a Flutter mobile app, on-device ML Kit text recognition, an LLM-based meal-suggestion service, a FastAPI/Supabase backend, and RQ/Redis background jobs. |
| Significant societal/industrial impact | Yes | Targets a documented adherence gap (75% of surveyed patients missed a dose in the past week) among elderly/chronic-disease patients and gives independent pharmacies a digital channel to extend care. |
| Addressing problems not encompassed by current standards and codes. | No |  |
| Involving multiple disciplines. | Yes | Draws on pharmacology/drug-interaction data, software engineering, and Vietnamese data-protection law and compliance. |

8. System Constraints & Impact Analysis

( CRITICAL SECTION – heavily weighted)

8.1 Engineering Constraints

- ☑ Performance

- ☑ Security & Privacy

- ☑ Scalability

- ☑ Cost

- ☑ Maintainability

- ☑ Economic

- ☑ Ethical

- ☑ Public health, safety, and welfare

- ☑ Social and Global

- ☑ Cultural

- ☑ Sustainability

- ☐ Other: please specify……………………………………….

Security & Privacy, Ethical, Public health/safety/welfare, and Economic constraints are addressed through purpose-separated consent, withdrawal and deletion mechanisms, encryption at rest, on-device processing of packaging images, and a near-zero-budget free-tier stack.

Performance and Scalability are addressed with horizontal scaling deliberately traded off for cost on a single-VM deployment acceptable for a 3-month, limited-user MVP.

Maintainability follows from the modular-monolith/hexagonal architecture.

Social & Global, Cultural, and Sustainability constraints are addressed by localizing to the Vietnamese drug catalogue and formulary and by documenting setup/design decisions for hand-off after graduation.

8.2 Global & Societal Impact

- Localized for the Vietnamese pharmaceutical and healthcare context (Vietnamese drug catalogue, Được thư Quốc gia VN as reference, Zalo as a planned Phase 2 channel); improves medication adherence and safety for elderly and chronic-disease patients and gives independent pharmacies a digital channel to extend care.

- Runs on a single small Oracle Cloud “Always Free” VM rather than a distributed cluster, so no significant environmental impact is expected from the hosting footprint.

- Built on a near-zero budget using free/free-tier services; the Apple Developer Program ($99/year) is the only committed cost, while Zalo OA and the Premium tier remain unproven Phase 2 items pending a funding decision.

8.3 Ethical Considerations

- All processing follows purpose-separated consent under Vietnam's 2025 Personal Data Protection Law and Decree 356/2025/NĐ-CP; health data is encrypted at rest and access-controlled, and blister-pack scanning is processed on-device so no packaging image leaves the device in the MVP.

- Every AI meal suggestion carries the same medical disclaimer as interaction warnings, states it is not medical/dietary advice, and only suggests rather than restricts or prescribes; patients are directed to a doctor or pharmacist for medically-driven dietary changes.

- The source code and system design are owned by the team; the drug catalog and drug interaction data are aggregated from public sources provided by the Ministry of Health and the Drug Administration of Vietnam; third-party libraries and services are used under their respective licenses.

9.  Standard requirements

☑ Code standards (GNU Coding Standards, Oracle Java Code Conventions, ...)

☑ Design standards (Design Patterns, Object-Oriented Analysis and Design, ...)

☑ IEEE standards (1058, 1540, 830, 1016, 829, 1012, 1008)

☐ ISO/IEC/IEEE 12207:2017 (TCVN 10539:2014); ISO/IEC 25051:2006 (TCVN 10540:2014)

☐ Other standards related to specific topics.

10. Technical Stack & Architecture

| Category | Proposed Technology |
| --- | --- |
| Frontend | Flutter (Android & iOS native build); React + Next.js admin dashboard (deployed on Vercel) |
| Backend | Python, FastAPI (modular monolith with hexagonal modules); RQ + Redis for background jobs (reminders, catalogue sync) |
| Database | Supabase (PostgreSQL + pgvector + Storage) |
| DevOps / CI-CD | GitHub for version control; Oracle Cloud with Caddy for automatic HTTPS |
| Tools (Jira, Git, etc.) | Jira, Slack, Google Drive, Microsoft OneDrive |

10. Development Methodology

- ☑ Agile/Scrum

- ☐ V-Model

- ☐ Hybrid

Sprint plan (high-level): Six two-week sprints (14 Sep – 06 Dec 2026):

- Sprint 1: Platform/Identity/Core Data

- Sprint 2: Core Reminders

- Sprint 3: Adherence Tracking & Family Connection

- Sprint 4: Medical Safety

- Sprint 5: High-Risk/Complex Features (OCR, Simple Mode, consent withdrawal)

- Sprint 6: AI & Final Polish, each with sprint planning, daily stand-ups, a sprint review, and a retrospective.

11. Major Deliverables Plan

| Phase | Deliverable |
| --- | --- |
| Proposal | Project Proposal |
| Design | SRS + SAD |
| Implementation | Prototype + Test |
| Final | Report + Demo |

12. Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Cross-border data-transfer and DPIA obligations under the 2025 Personal Data Protection Law are not completed before a sensitive-data flow goes live | High | The DPIA and cross-border-transfer assessment (covering the AI meal-suggestion API) are scheduled as explicit Sprint 1 and Sprint 6 deliverables, owned by the AI/Admin & Platform track and reviewed with the mentor. |
| An interaction warning is treated by a patient as medical advice rather than an automated look-up | High | A disclaimer is shown on every interaction-warning screen directing the patient to consult a doctor or pharmacist; in-app Ask-a-pharmacist escalation is a Phase 2 feature. |

13. Expected Contributions

- A working Flutter mobile app (Android & iOS) integrated with a FastAPI/Supabase backend, on-device blister-pack text recognition, and an LLM-based meal-suggestion service, deployed on Oracle Cloud.

- The first known platform to combine Vietnamese-formulary drug-interaction checking (aligned to QĐ 5948/QĐ-BYT), multi-channel reminders, and a purpose-separated consent model built for Vietnam's 2025 Personal Data Protection Law.

- Directly addresses a documented adherence gap (75% of surveyed patients missed a dose in the past week) for elderly and chronic-disease patients in Vietnam, with a near-zero-budget MVP deployable to real users within the 3-month Phase 1.

14. Approval Section (For Department Use)

| Role | Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| Faculty Mentor |  | ☐ Approved ☐ Revise ☐ Reject |  |  |
| Program Chair |  | ☐ Approved ☐ Revise ☐ Reject |  |  |

CAPSTONE PROJECT PROPOSAL EVALUATION RUBRIC

(SE Program – Approval Stage)

Project title:	DrugTime – Medication Reminder, Drug-Interaction Safety, and AI-Assisted Care Platform

TeamID: 		C1SE.07

Date:

🔹 Evaluation Criteria

| No. | Criteria | Weight | Key Focus | Score/mark |
| --- | --- | --- | --- | --- |
| 1 | Problem Definition | 15% | Clear, real-world relevance, stakeholders |  |
| 2 | Complex Engineering Problem | 20% | Meets ≥3 complexity characteristics |  |
| 3 | Solution Feasibility | 15% | Technical soundness, initial architecture |  |
| 4 | Design Constraints | 15% | Security, performance, cost, scalability … |  |
| 5 | Global & Ethical Impact | 10% | Ethics, societal, environmental factors |  |
| 6 | Innovation | 10% | Novelty, originality |  |
| 7 | Scope & Planning | 10% | Feasibility within 14–16 weeks |  |
| 8 | Team Structure | 5% | Roles, capability balance |  |
| 9 | Total score | 100% |  |  |

Scale: 1 (Poor) – 5 (Excellent)

🔹 Final Decision

| Total Score | Decision |
| --- | --- |
| ≥ 75 | ✅ Approved |
| 60–74 | ⚠️ Revise & Resubmit |
| < 60 | ❌ Reject |

🔹 Comments

- Strengths:

- Weaknesses:

- Required Revisions:

Evaluator’s Signature