International School

Capstone Project 1

C1SE.07

Project Proposal

Version 5.0

Date: September 26, 2026

DrugTime

Submitted by

Nguyen Quang Bao

Nguyen Tan Duc

Nguyen Van Nguyen

Nguyen Ngoc Phuc

Dang Ngo Ngoc Viet

Approved by

B.Eng. Nguyen Trong Giap, Kaopiz Software Da Nang

PhD. Nguyen Duc Man, International School, Duy Tan University

Proposal Review Panel Representative:

Name ________________   Signature ______________   Date ______________

Capstone Project 1 - Mentor:

Name ________________   Signature ______________   Date ______________

PROJECT INFORMATION

| Project acronym | DrugTime |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Medication Reminder, Drug-Interaction Safety, and AI-Assisted Care Platform |  |  |  |  |
| Start Date | 10 Sep 2026 |  | End Date | 26 Dec 2026 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | B.Eng. Nguyen Trong Giap PhD. Nguyen Duc Man |  |  |  |  |
| Scrum master / Project Leader | Nguyen Ngoc Phuc |  |  |  |  |
| Partner Organization | Kaopiz Software Da Nang |  |  |  |  |
| Project Web URL |  |  |  |  |  |
| Team members | Name | Email |  |  | Tel |
| 1 | Nguyen Ngoc Phuc | phucnguyenngoc2005@gmail.com |  |  | 0943009865 |
| 2 | Nguyen Quang Bao | nguyenquangbao575@gmail.com |  |  | 0779598354 |
| 3 | Nguyen Tan Duc | nguyentanduc1445@gmail.com |  |  | 0899961445 |
| 4 | Nguyen Van Nguyen | nguyenvannguyen10@dtu.edu.vn |  |  | 0359796984 |
| 5 | Dang Ngo Ngoc Viet | vietdangg2005@gmail.com |  |  | 0904833187 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| Nguyen Ngoc Phuc Student ID: 29219051745 Team Leader/Scrum Master | Signature | Date |
| --- | --- | --- |
| Nguyen Quang Bao Student ID: 29211158850 Team Member | Signature | Date |
| Nguyen Tan Duc Student ID: 29211156669 Team Member | Signature | Date |
| Nguyen Van Nguyen Student ID: 29211364802 Team Member | Signature | Date |
| Dang Ngo Ngoc Viet Student ID: 29219064788 Team Member | Signature | Date |

REVISION HISTORY

| Version | Date | Comments | Author |
| --- | --- | --- | --- |
| 1.0 | September 10, 2026 | Initial release, adapted from the DrugTime product specification | Team C1SE.07 |
| 2.0 | September 11, 2026 | Update tech stack | Team C1SE.07 |
| 3.0 | September 12, 2026 | Update application features and tech stack | Team C1SE.07 |
| 4.0 | September 14, 2026 | Update project scope | Team C1SE.07 |
| 4.1 | September 17, 2026 | Update project cost | Team C1SE.07 |
| 4.2 | September 21, 2026 | Update architecture | Team C1SE.07 |
| 5.0 | September 26, 2026 | Change deployment services | Team C1SE.07 |

TABLE OF CONTENTS

1. Project Title	7

2. Team Members	7

3. Supervisors	7

4. Problem Statement	7

5. Survey / Existing Solutions	8

6. Objectives and Scope	8

6.1. Core Objective	9

6.2. Phase 1 Scope (3-Month MVP for iOS & Android):	9

6.3. Out of Scope for Phase 1 (Planned for Phase 2):	9

7. Key Features & Requirements	9

7.1. Functional Requirements (FR)	9

7.2. Non-Functional Requirements (NFR)	10

8. Constraints and Assumptions	10

8.1. Constraints	10

8.2. Economic / Budget	11

8.3. Assumptions	12

9. Target Users / Stakeholders	12

10. Technology Stack	12

11. Methodology & Development Plan	13

11.1. Development Methodology (Scrum)	13

11.2. Tasks and Deliverables	13

11.3. Development Schedule	14

12. System Architecture Overview	15

12.1. Container / Component View	15

12.2. Architecture Style	15

12.3. Deployment View	15

12.4. System Context Diagram	16

13. Potential Risks and Mitigation Strategies	18

14. Expected Outcomes / Deliverables	20

15. References	20

LIST OF TABLES

Table 1: Team members’ information	7

Table 2. Supervisors Information	7

Table 3: Comparison with existing medication-reminder apps	8

Table 4: Functional requirements	9

Table 5: Non-functional requirements	10

Table 6. Project constraints	11

Table 7. Total cost estimation	11

Table 8. Tasks and deliverables	13

Table 9. Project master plan	14

Table 10. Risk register	19

Table 11. Key deliverables	20

# 1. Project Title

DrugTime – Medication Reminder, Drug-Interaction Safety, and AI-Assisted Care Platform

# 2. Team Members

Table 1: Team members’ information

| Full Name | Student ID | Email | Role |
| --- | --- | --- | --- |
| Nguyen Ngoc Phuc | 29219051745 | phucnguyenngoc2005@gmail.com | Leader, Dev, QA |
| Nguyen Quang Bao | 29211158850 | nguyenquangbao575@gmail.com | Dev, QA, DevOps |
| Nguyen Tan Duc | 29211156669 | nguyentanduc1445@gmail.com | Dev, QA, DevOps |
| Nguyen Van Nguyen | 29211364802 | nguyenvannguyen10@dtu.edu.vn | BA, Dev, QA |
| Dang Ngo Ngoc Viet | 29219064788 | vietdangg2005@gmail.com | Dev, QA, DevOps |

# 3. Supervisors

Table 2. Supervisors Information

| Name | Department/Company | Email |
| --- | --- | --- |
| B.Eng. Nguyen Trong Giap | Kaopiz Da Nang | giapnt@kaopiz.com |
| PhD. Nguyen Duc Man | International School | mannd@duytan.edu.vn |

# 4. Problem Statement

A survey of 60 respondents in Da Nang found that 75% had forgotten a medication in the past week, yet only 5% used a reminder app. Most patients take medications from different doctors with no single tool to reconcile schedules, check Vietnamese-specific interactions, or involve a family caregiver.

Business Need

- Patients on multi-drug regimens, especially the elderly, frequently miss doses, and international apps don't reflect Vietnam's drug formulary or interaction database.

- Manual medication entry is error-prone, and handwritten prescriptions are unreliable for OCR.

- Patients and caregivers lack a shared, real-time view of missed doses.

- Drug-interaction information is scattered across paper references and isn't surfaced when patients need it, and partner pharmacies have no digital channel to extend care or connect patients with pharmacists.

- Platforms handling health data and cross-border transfers must comply with provisions of law — requirements existing consumer apps don't address.

# 5. Survey / Existing Solutions

Table 3: Comparison with existing medication-reminder apps

| Capability | DrugTime | Medisafe | MyTherapy |
| --- | --- | --- | --- |
| Vietnamese drug-formulary matching | X |  |  |
| Interaction database aligned to Vietnamese guidance | X |  |  |
| Multi-channel reminders | X (Zalo - Phase 2) | Push only | Push only |
| Voice-based dose confirmation | X (Phase 2) |  |  |
| Partner-pharmacy medication entry | X (Phase 2) |  |  |
| Verified-pharmacist connection | X (Phase 2) |  | Limited |
| Purpose-separated consent | X |  |  |
| Caregiver missed-dose alerts | X | X | X |

(X = capability supported; blank = not supported)

Medisafe and MyTherapy are the leading international medication-reminder apps, but neither reflects the Vietnamese drug catalogue or QĐ 5948/QĐ-BYT interaction guidance, offers barcode-based partner-pharmacy entry, or supports Vietnam's purpose-separated consent requirements. DrugTime is the only known solution combining all three in one platform.

# 6. Objectives and Scope

## 6.1. Core Objective

DrugTime aims to significantly reduce missed doses and close the gap left by international apps (e.g., Medisafe, MyTherapy) with localized, Vietnam-specific pharmacological safety checking.

## 6.2. Phase 1 Scope (3-Month MVP):

- Core Medication Management: Manual entry or blister-pack scanning plus alarm-style local notifications for dose confirmation.

- Safety & Compliance: Localized drug-drug/drug-food interaction warnings with medical disclaimers, AI meal suggestions, and purpose-separated consent.

- User Accessibility: A dedicated "Simple Mode" with a highly simplified UI.

- Caregiver & Admin Features: Family account linking for real-time missed-dose alerts and adherence tracking, plus a basic Admin catalogue dashboard.

- Disease Coverage: Phase 1 covers chronic conditions (Diabetes, Hypertension/Heart Disease), special conditions (Pregnancy, Breastfeeding), and common illnesses (Fever, Flu, Sore Throat, Seasonal Allergies, Conjunctivitis).

## 6.3. Out of Scope for Phase 1 (Planned for Phase 2):

OCR prescription scanning, partner-pharmacy integrations, Zalo OA reminders, voice confirmation, pharmacist consultations, wearable alerts, and Premium subscriptions.

# 7. Key Features & Requirements

## 7.1. Functional Requirements (FR)

Table 4: Functional requirements

| ID | Requirement / Feature Description |
| --- | --- |
| FR01 | Add medication via manual input or on-device blister-pack scanning. |
| FR02 | Schedule and deliver local notification reminders for medication doses. |
| FR03 | Provide drug-drug and drug-food interaction warnings. |
| FR04 | Generate suitable AI-based meal suggestions with explanations. |
| FR05 | Provide a high-contrast, minimal-UI "Simple Mode". |
| FR06 | Link family caregiver accounts to send real-time missed-dose alerts and basic adherence history. |
| FR07 | Admin catalog management: CRUD medication/interaction catalog, periodic synchronization from the Vietnamese Drug Regulatory Data Source |
| FR08 | Family member access: multi-patient management, drug safety lookup, and meal suggestions for linked patients, scoped to explicit patient consent |

## 7.2. Non-Functional Requirements (NFR)

Table 5: Non-functional requirements

| ID | Type | Requirement / Feature Description |
| --- | --- | --- |
| NFR01 | Security & Privacy | Processing of personal and health data must comply with Vietnam’s 2025 Personal Data Protection Law and Decree 356/2025/NĐ-CP through purpose-separated consent |
| NFR02 | Usability | A dedicated Simple Mode provides a simplified, high-contrast UI for low-tech-literacy users |
| NFR03 | Performance | Dose-confirmation actions must be processed within 2 seconds (p95) under normal load; local reminder delivery must deviate by no more than 2 seconds |
| NFR04 | Availability | Core services must maintain at least 99% uptime |
| NFR05 | Auditability | Every access to a patient's sensitive health data must be logged, and be reviewable by Admin |
| NFR06 | Extensibility | The system must support adding new modules and features with minimal impact on existing components |

# 8. Constraints and Assumptions

## 8.1. Constraints

Table 6. Project constraints

| Constraint | Constraint Description | Guidelines for Acceptance |
| --- | --- | --- |
| Legal and Regulatory | Comply with VN 2025 Data Protection Law; automated look-ups only (no medical advice). | Implement consent and deletion mechanisms; complete DPIA before sensitive data flows go live. |
| Economic & Environmental | Run MVP on a near-zero budget using Render's free-tier services. | Stay within free-tier limits; ensure no significant environmental impact. |
| Ethical | Handle health data with strict, purpose-separated consent. | Control access to data; process blister-pack scans on-device. |
| Public health, safety, and welfare | Missed-dose reminders and interaction warnings directly impact patient safety. | Include disclaimers directing patients to a doctor/pharmacist on all warning screens. |
| Social & Cultural | Improve adherence for elderly/chronic patients, tailored to VN's healthcare context. | Address the 75% missed-dose gap; fully localize using VN's national drug formulary. |
| Sustainability | 5-member team; requires ongoing sync and operations post-graduation. | Ensure resource sustainability via continued maintenance and clear hand-off documentation. |

## 8.2. Economic / Budget

All 5 team members are paid $2/hour.

Total effort: 5 people × 5 hours/day × 70 working days = 1,750 hours.

Table 7. Total cost estimation

| No | Criteria | Quantity | Unit price (USD) | Total (USD) |
| --- | --- | --- | --- | --- |
| 1 | Working hours | 1,750 | 2 | 3,500 |
| 2 | AI tools | 3 × 3months | 22 | 198 |
| 3 | Contingency | 1 | 300 | 300 |
|  | Total |  |  | 3,998 |

## 8.3. Assumptions

- Internet is required for interaction checks and meal suggestions; reminders run offline once synced, and offline dose confirmations sync idempotently on reconnect.

- Mobile OS: Android (APK sideload) and iOS (TestFlight/Ad Hoc/IPA sideload), both targeted in the MVP.

- Web browsers for the admin dashboard: Google Chrome, Microsoft Edge, Firefox.

# 9. Target Users / Stakeholders

DrugTime is designed for elderly and chronic-disease patients in Vietnam who manage multiple concurrent medications, together with the family members who support them.

Patient and Family Member are contextual roles, not account types: a user is a Patient for their own data and a Family Member for patients with an active link.

The key stakeholders are Patients, who manage their own medications, consent, and adherence; Family Members, who monitor a linked patient's adherence and receive missed-dose alerts; and Admins, who manage the medication/interaction catalog and oversee data-protection compliance.

# 10. Technology Stack

- Admin web dashboard: React + Next.js.

- Background jobs: Celery with RabbitMQ (CloudAMQP)

- Reminder channel: local notifications; dose confirmation via button tap.

- AI meal suggestion: LLM-based, using only the minimal context permitted.

- Caching: Redis (Upstash) — meal-suggestion cache

- Team management: Jira, Slack, Google Drive, Microsoft OneDrive.

# 11. Methodology & Development Plan

## 11.1. Development Methodology (Scrum)

Scrum is an iterative, incremental agile framework. Implementation runs as six two-week sprints, each with sprint planning, daily stand-ups, a review, and a retrospective.

Each sprint begins with sprint planning, includes daily stand-up meetings, and ends with a sprint review and a sprint retrospective.

Decision-making on implementation detail is delegated to the Mobile and Backend & Admin tracks; scope changes are agreed with the mentor at each sprint review.

The framework was selected for the following reasons:

- The project adapts easily to requirement changes as the DrugTime spec is refined, and integration issues surface early.

- The most valuable and legally sensitive features (consent, reminders, interaction warnings) ship first, matching real patient, family, and pharmacy needs.

## 11.2. Tasks and Deliverables

Table 8. Tasks and deliverables

| No. | Task name | Description |
| --- | --- | --- |
| 1. | Initiation | Gather requirements and stakeholders; prepare the proposal. |
| 2. | Planning and Design | Baseline the schedule and risk register; produce the Architecture Design and Database Design Documents. |
| 3.1 | Sprint 1 – Platform, Identity & Core Data | Platform setup; auth/onboarding; consent flows; drug-data sync job; preliminary DPIA draft. |
| 3.2 | Sprint 2 – Core Reminders | Medication entry/schedule; reminder and dose confirmation; health profile; catalogue; Patient–Family linking data model. |
| 3.3 | Sprint 3 – Adherence Tracking & Family Connection | Adherence history; QR/referral linking (unlink, sharing toggle); missed-dose detection and alerts; multi-patient switcher. |
| 3.4 | Sprint 4 – Medical Safety | Medication look-up; interaction checks; scoped Family Member access; cross-device testing. |
| 3.5 | Sprint 5 – High-Risk / Complex Features | Blister-pack scan with manual confirmation; Simple Mode; consent-withdrawal/deletion flow; access log. |
| 3.6 | Sprint 6 – AI & Final Polish | AI meal suggestion with disclaimer; DPIA finalized; compliance review; full regression testing. |
| 4. | Integration and Release | Integrate all modules, run end-to-end tests, and fix defects; package source code and documentation; hold the retrospective. |

## 11.3. Development Schedule

Table 9. Project master plan

| NO | Task Name | Duration | Start | Finish |
| --- | --- | --- | --- | --- |
| 1. | Initiation | 3 days | 10-Sep-2026 | 13-Sep-2026 |
| 2. | Planning and Design | 13 days | 12-Sep-2026 | 25-Sep-2026 |
| 3. | Implementation | 84 days | 14-Sep-2026 | 06-Dec-2026 |
| 3.1 | Sprint 1 – Platform, Identity & Core Data | 14 days | 14-Sep-2026 | 27-Sep-2026 |
| 3.2 | Sprint 2 – Core Reminders | 14 days | 28-Sep-2026 | 11-Oct-2026 |
| 3.3 | Sprint 3 – Adherence Tracking & Family Connection | 14 days | 12-Oct-2026 | 25-Oct-2026 |
| 3.4 | Sprint 4 – Medical Safety | 14 days | 26-Oct-2026 | 08-Nov-2026 |
| 3.5 | Sprint 5 – High-Risk / Complex Features | 14 days | 09-Nov-2026 | 22-Nov-2026 |
| 3.6 | Sprint 6 – AI & Final Polish | 14 days | 23-Nov-2026 | 06-Dec-2026 |
| 4. | Integration and Release | 10 days | 07-Dec-2026 | 16-Dec-2026 |

# 12. System Architecture Overview

## 12.1. Container View

The system has six main containers:

- Mobile App (Patient & Family Member): Flutter app for Android and iOS

- Admin Web Dashboard: React + Next.js - Admin management of the medication/interaction catalogues.

- Backend API: Python + FastAPI - All business logic.

- Background Job Worker: Celery + RabbitMQ - Detects missed doses and sends FCM alerts; synchronizes catalogues

- RabbitMQ (CloudAMQP): Message broker backing the Background Job Worker.

- Redis (Upstash): Cache layer for AI meal-suggestion results..

- Database (PostgreSQL): primary data store, queried via deterministic rule-based interaction look-ups.

## 12.2. Architecture Style

The Backend API is a modular monolith: one deployable process split into independent modules, each with a light hexagonal structure separating business logic from infrastructure.

Synchronous calls (FastAPI) handle cases needing immediate data integrity asynchronous jobs (RQ) handle deferred work.

## 12.3. Deployment View

The Backend API runs as a Render Web Service, the Job Worker as a Render Background Worker, with RabbitMQ as a managed CloudAMQP instance and Redis as a managed Upstash instance; the database is a managed Supabase instance. This keeps cost near zero, trading off horizontal scaling and high availability.

## 12.4. System Context Diagram

Figure 1. System context diagram

# 13. Potential Risks and Mitigation Strategies

The following risks were identified during initiation and are reviewed with the mentor at every status report.

Table 10. Risk register

| ID | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Blister-pack scan fails to match the licensed drug catalogue. | Medium | High | Manual-input fallback with full-text search |
| R-02 | Patient treats an interaction warning as medical advice. | High | Medium | A disclaimer on every screen directs the patient to a doctor or pharmacist. |
| R-03 | Free-tier limits are reached during the demo. | Medium | Medium | Usage is monitored; on-device scanning has no cloud quota, and manual input stays available. |
| R-04 | Cross-border transfer/DPIA obligations not completed before go-live. | High | Medium | DPIA and transfer assessment are explicit Sprint 1 and Sprint 6 deliverables. |
| R-05 | A team member becomes unavailable during exams. | Medium | Medium | Each track is owned by ≥2 members; decisions are documented in the shared repo. |
| R-06 | ADD/DDD deadlines overlap with the first sprint. | Medium | High | Documentation runs in parallel so the other track isn't interrupted. |
| R-07 | AI meal suggestion recommends something unsafe for a patient. | High | Low | Every suggestion carries a medical disclaimer and only suggests, never prescribes. |
| R-08 | QA.06 could be affected by limitations of the OS | Medium | Medium | A rolling 7-day reminder window is kept regenerated, well under the OS limit. |

# 14. Expected Outcomes / Deliverables

DrugTime brings together medication reminders, Vietnamese-formulary interaction checking, and AI-based meal suggestions under one consent-driven platform. The 3-month MVP delivers manual and blister-pack-scan entry, local reminders, real-time family alerts, an Admin dashboard, and a Simple Mode UI for Android and iOS, treating consent and data-protection compliance as first-class requirements. The goal is fewer missed doses, informed family caregivers, and a safer way for Vietnamese patients to manage multi-drug regimens than existing international apps.

Table 11. Key deliverables

| No | Deliverable | Due date |
| --- | --- | --- |
| 1 | Project Proposal | Sep 13, 2026 |
| 2 | Project Plan | Sep 14, 2026 |
| 3 | Architecture Design Document | Sep 18, 2026 |
| 4 | Database Design Document | Sep 25, 2026 |
| 5 | Midterm Report | Nov 07, 2026 |
| 6 | Final Submission | Dec 13, 2026 |

# 15. References

[1]. University International School, Software Development Standards for the Guidance and Control of Capstone Projects, Da Nang, Viet Nam, 2026.

[2]. National Assembly of Viet Nam, Law on Personal Data Protection, 2025.

[3]. Government of Viet Nam, Decree No. 356/2025/NĐ-CP on Personal Data Protection.

[4]. Bộ Y tế, Dược thư Quốc gia Việt Nam, tập 1 & 2, 2022.

[5]. Bộ Y tế, Quyết định 5948/QĐ-BYT về việc ban hành Danh mục tương tác thuốc chống chỉ định trong thực hành lâm sàng tại các cơ sở khám bệnh, chữa bệnh. https://tuongtacthuoc.ehealth.gov.vn/.

[6]. Cục Quản lý Dược, Danh mục thuốc lưu hành.

https://dichvucong.dav.gov.vn/; drugbank.vn (accessed September 2026).

[7]. Supabase, Supabase Documentation.

https://supabase.com/docs (accessed September 2026).

[8]. Flutter, Flutter Documentation.

https://docs.flutter.dev/ (accessed September 2026).

[9]. FastAPI, FastAPI Documentation.

https://fastapi.tiangolo.com/ (accessed September 2026).

[10]. Medisafe Inc., Medisafe Medication Management App. https://www.medisafe.com/ (accessed September 2026).

[11]. smartpatient GmbH, MyTherapy Medication Reminder App. https://www.mytherapyapp.com/ (accessed September 2026).

[12]. Google, Firebase Cloud Messaging Documentation. https://firebase.google.com/docs/cloud-messaging (accessed September 2026).

[13]. Celery Project, Celery Documentation.

https://docs.celeryq.dev/.

[14]. Render, Render Documentation.

https://render.com/docs (accessed September 2026).

[15]. CloudAMQP, CloudAMQP Documentation.

https://www.cloudamqp.com/docs/

[16]. Upstash, Upstash Redis Documentation.

https://upstash.com/docs/redis