Project Information

| Project acronym | DrugTime |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Medication Reminder, Drug-Interaction Safety, and AI-Assisted Care Platform |  |  |  |  |
| Start Date | 10 Sep 2026 |  | End Date | 26 Dec 2026 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | B.Eng. Nguyen Trong Giap PhD. Nguyen Duc Man |  |  |  |  |
| Scrum master / Project Leader | Nguyen Ngoc Phuc |  |  |  |  |
| Partner Organization | Kaopiz Da Nang |  |  |  |  |
| Project Web URL |  |  |  |  |  |
| Team members | Name | Email |  |  | Tel |
| 1 | Nguyen Ngoc Phuc | phucnguyenngoc2005@gmail.com |  |  | 0943009865 |
| 2 | Nguyen Quang Bao | nguyenquangbao575@gmail.com |  |  | 0779598354 |
| 3 | Nguyen Tan Duc | nguyentanduc1445@gmail.com |  |  | 0899961445 |
| 4 | Nguyen Van Nguyen | nguyenvannguyen10@dtu.edu.vn |  |  | 0359796984 |
| 5 | Dang Ngo Ngoc Viet | vietdangg2005@gmail.com |  |  | 0904833187 |

| Document Title | Test Plan |  |  |
| --- | --- | --- | --- |
| Reporting Period |  |  |  |
| Date | 23 Sep 2026 | Filename | DrugTime_Test_Plan.docx |
| URL |  |  |  |
| Access | Project and CMU Program |  |  |

| Document History |  |  |
| --- | --- | --- |
| Version | Date | Comments |
| V1.0 | 04 Oct 2023 | Create test plan for sprint 1 |
| V2.0 | 21 Oct 2023 | Create test plan for sprint 2 |

Document Approvals: The following signatures are required for approval of this document.

| B.Eng. Nguyen Trong Giap Mentor | Signature | Date |
| --- | --- | --- |
| PhD. Nguyen Duc Man Mentor | Signature | Date |
| Nguyen Ngoc Phuc Scrum Master | Signature | Date |

TABLE OF CONTENTS

1.	Quality Objectives	1

2.	Scope of test	1

2.1.	Function	1

2.2.	User Interface	2

2.2.1. Desktop Application	2

2.2.2. Website	2

2.3.	Database	3

3.	Test strategy	3

4.	Test criteria	3

5.	Test management	3

5.1.	Communication tools	3

5.2.	Test management tools	3

6.	Risks and assumptions	3

6.1.	Risks	3

6.2.	Assumptions	4

7.	Test schedule	4

# Quality Objectives

- Medication Adherence & Reminders: Verify medication scheduling, local on-device reminders, dose confirmation, and adherence tracking. Under normal load, reminder delivery must deviate by no more than 2 seconds from the scheduled time, and dose-confirmation actions must be processed within 2 seconds (p95). Previously synchronized reminders must continue to operate offline.

- Pharmacological Safety & Localization: Verify drug-drug and drug-food interaction checks against the approved Vietnamese medication and interaction sources. All contraindicated pairs present in the loaded Decision 5948/QĐ-BYT test dataset must be detected; every interaction warning must display its reference source and the mandatory medical disclaimer. Test data must remain within the Phase 1 disease coverage defined in the Proposal.

- Security, Privacy & Auditability: Verify purpose-separated consent, consent withdrawal, data-deletion requests, Patient-to-Family authorization boundaries, DPIA/compliance operations, and sensitive-data access logging in accordance with the project requirements for Vietnam’s 2025 Personal Data Protection Law and Decree 356/2025/NĐ-CP. Unauthorized Family Member access must return no Patient health data.

- Usability & Simple Mode: Verify the dedicated Simple Mode for low-tech-literacy users, including a simplified high-contrast interface. The architecture quality scenario requires primary text contrast >= 7:1, tap targets >= 48 dp, and primary font size >= 18 sp; dose confirmation in Simple Mode is targeted within <= 2 taps and <= 10 seconds from opening the reminder.

- Reliability, Availability & Release Quality: Verify manual-entry fallback when blister-pack recognition/catalog matching fails, mandatory confirmation before scanned medication data is saved, and at least 99% uptime for core reminders, adherence tracking, and drug lookup. Final release testing includes full-system regression and correction of Critical/High severity defects as planned in Sprint 6.

# Scope of test

## Function

- Register User Account: Test registration for the supported Phase 1 account types (Patient and Family Member) and completion of purpose-separated consent before account activation.

- Authenticate User: Test supported user authentication, invalid credentials, protected access, and authenticated-session behavior.

- Manage Purpose-Separated Consent: Test separate consent decisions by processing purpose, consent withdrawal, and enforcement so consent for one purpose is not treated as consent for another.

- Manage Patient Health Profile: Test viewing and updating the Patient Health Profile, validation of submitted changes, preservation of the last confirmed profile when an update fails, and authenticated access.

- Add Medication Manually: Test medication search/selection from the available catalogue, required medication information, review and explicit confirmation, and manual-entry fallback when automated recognition/catalogue matching fails.

- Add Medication by Blister-Pack Scan: Test on-device blister-pack text recognition and catalogue matching, ensuring the packaging image is processed on-device and is not sent off the device in Phase 1.

- Review and Confirm Scanned Medication: Test review of recognized medication information, handling of multiple candidate matches, and mandatory explicit confirmation before a scanned medication is recorded.

- Manage Recorded Medication: Test supported viewing and management of medications already recorded for the Patient according to the SRS use case.

- Manage Medication Schedule: Test creation and management of medication schedules used by the reminder function.

- Receive Medication Dose Reminder: Test local on-device reminder delivery at the scheduled dose time, including operation while the app is in the background/closed and offline operation after the schedule has been synchronized.

- Confirm Medication Dose Intake: Test the explicit dose-confirmation action, adherence recording, confirmation feedback, and offline pending-sync behavior where applicable.

- Track Medication Adherence History: Test history for doses confirmed or classified as missed and access by the Patient and authorized Family Members.

- Link Family Caregiver Account: Test Patient–Family Member linking through the supported QR-code or referral-code mechanism without automatically granting health-data access.

- Manage Caregiver Permissions: Test explicit Patient authorization of Family Member data-sharing scope, permission changes, revocation, and immediate blocking of revoked access.

- Manage Multiple Linked Patients: Test Family Member switching/management across multiple linked Patients while enforcing the authorization granted independently by each Patient.

- Look Up Drug Information: Test medication-information lookup using the approved Vietnamese pharmaceutical reference sources and the applicable catalogue.

- Check Drug-Drug Interaction: Test drug-drug interaction lookup against the approved interaction catalogue, severity/reference display where available, and mandatory medical disclaimer.

- Check Drug-Food Interaction: Test drug-food warning lookup against approved references and mandatory medical disclaimer.

- Generate AI Meal Suggestion: Test AI-generated meal suggestions for the Patient’s active medications, required explanation/disclaimer, consent scope, and the rule that suggestions are informational rather than medical or dietary prescriptions.

- Configure Simple Mode Display: Test enabling and using the simplified high-contrast Simple Mode and the dose-confirmation interaction defined by the usability quality scenario.

- Manage Medication Catalogue: Test Admin catalogue viewing/searching and supported add, edit, and remove/disable operations, including validation of required and unique medication data.

- Manage Interaction Catalogue: Test Admin viewing and supported CRUD operations for drug-drug and drug-food interaction rules, using the approved Vietnamese reference sources.

- Synchronize Regulatory Drug Data: Test periodic catalogue synchronization from approved Vietnamese regulatory/reference sources, including synchronization status/error handling defined by the implementation backlog.

- Review Unmatched Medication Scan Results: Test Admin review of unmatched recognized text records, processing valid unmatched medication information through catalogue management, and discarding invalid/noise records.

- Submit Data-Deletion Request: Test Patient submission/cancellation of applicable personal/health-data deletion requests, request scope/consequence display, and network-failure handling.

- Manage Privacy, Compliance and Sensitive-Data Access: Test Admin review/filtering of sensitive-data access logs, processing of deletion/consent-withdrawal requests, and DPIA/compliance operations required before applicable sensitive-data flows are used in production.

## User Interface

### 2.2.1. Mobile Application

- Welcome & Account Access

  - Registration for Patient / Family Member

  - Authentication

  - Account type selection during registration

  - Registration validation and error feedback

- Purpose-Separated Consent

  - Separate consent decision for each applicable processing purpose

  - Consent withdrawal by processing purpose

  - Data-sharing scope enforcement and privacy information

- Medication & Reminder

  - Recorded medication list and medication-management entry points

  - Medication schedule view/management

  - Local reminder with explicit dose-confirmation action

  - Adherence history for confirmed and missed doses

- Medication Entry

  - Manual medication search and entry

  - On-device blister-pack scanning/text recognition

  - Review and mandatory confirmation of recognized medication information

- Drug Safety & Interaction

  - Drug-drug interaction warning

  - Drug-food interaction warning

  - Reference source and mandatory medical disclaimer

- AI Meal Suggestion

  - Meal suggestion and explanation

  - Informational/medical disclaimer

  - Consent enforcement for AI processing

- Simple Mode

  - Simplified high-contrast interface

  - Primary font size >= 18 sp

  - Primary tap target >= 48 dp

  - Clear dose-confirmation feedback

- Family Collaboration

  - QR/referral-code linking

  - Linked Patient selection for Family Members

  - Patient-controlled data-sharing permissions

  - Missed-dose alerts and authorized adherence access

- Account & Privacy Settings

  - Patient Health Profile management

  - Consent and Family Member data-sharing controls

  - Data-deletion request

  - Consent withdrawal

### 2.2.2. Website

- Admin Authentication

  - Authenticated access to the Admin Web Dashboard.

- Admin Dashboard

  - Access to catalogue-management and compliance functions.

  - Medication catalogue management.

  - Interaction catalogue management and regulatory-data synchronization.

  - Compliance status, deletion/consent request handling, and sensitive-data access-log review.

  - Manage Medication Catalogue

  - Manage Interaction Catalogue

  - Regulatory Drug Data Synchronization

  - Unmatched Medication Scan Review

  - Privacy, Compliance & Sensitive-Data Access

## Database & Security Scope

- Shared Supabase database (PostgreSQL + Storage) as the Phase 1 system of record for operational data:

  - Patient profiles and account-related data required by the application

  - Purpose-separated consent records and withdrawal status

  - Patient Health Profiles

  - Recorded medications and medication catalogue data

  - Medication schedules

  - Dose confirmations and adherence history

  - Patient–Family linking and authorization data

  - Medication/interaction catalogues, synchronization records, compliance records, and audit logs

- Authorization & Consent Enforcement:

  - A Patient’s protected health data must be accessible only through authenticated and authorized operations.

  - A Family Member may access a linked Patient’s data only within the explicit data-sharing scope granted by that Patient; revoked or unauthorized access must be rejected and return no health data.

- Sensitive-Data Access Logging:

  - Every access and denied access attempt to a Patient’s sensitive health data by a Family Member or Admin must generate an auditable record containing actor identity, timestamp, Patient/data target, and accessed data scope.

- Transport, Local Processing & Data Protection:

  - Mobile App and Admin Web Dashboard communicate with the Backend API over HTTPS in deployment.

  - The Backend API enforces authentication, authorization, consent, medication, interaction, family-linking, and admin operations.

  - Blister-pack recognition is performed on-device in Phase 1 so the packaging image does not leave the device.

  - Sensitive-data processing must follow the project’s purpose-separated consent and applicable privacy/compliance requirements. No unsupported encryption algorithm is assumed by this Test Plan.

# Test strategy

Testing is requirement-based and risk-focused. Functional behavior is derived from the SRS use cases/business rules, while quality targets and technical constraints are verified against the Proposal and Architecture. Testing covers positive, alternative, exception, authorization, and failure scenarios where defined by those sources.

- Execution includes functional/UI testing on Android and iOS, Admin Web testing on the supported browsers (Google Chrome, Microsoft Edge, Firefox), backend/API and authorization checks, database/data-integrity checks, integration and end-to-end scenarios, offline reminder/dose-sync checks, and targeted non-functional tests for performance, availability, usability, localization, privacy, and auditability.

- Testing is performed throughout the six implementation sprints. Sprint 6 includes full-system regression and bug fixing, followed by system integration and end-to-end testing during the Integration and Release phase. Unit-test tasks that are explicitly present in the Product/Sprint Backlog remain part of development verification; this Test Plan focuses on system-level acceptance and integration coverage.

# Test criteria

- A test item passes when its actual result satisfies the corresponding SRS use case/business rule and any measurable quality target defined in the Proposal or Architecture. Requirements without a defined numeric threshold are evaluated against their documented expected behavior; no additional pass percentage is invented.

- Security/privacy acceptance includes: unauthorized Family Member requests return no Patient health records; consent/permission revocation is enforced within the Architecture target (<= 5 seconds); applicable sensitive-data access and denied-access attempts are logged; and data-processing operations remain within the granted consent scope.

- Drug-safety acceptance includes: 100% of contraindicated pairs present in the loaded Decision 5948/QĐ-BYT test dataset are detected; 100% of tested interaction warnings show a reference source and mandatory disclaimer; and the Architecture interaction test set (>= 30 sample pairs) is manually cross-checked against the approved source data.

- Release readiness requires completion of the planned Sprint 6 full-system regression and final regression activities, resolution of Critical/High severity defects as planned in the Product/Sprint Backlog, and completion of the Integration and Release end-to-end testing activities. Medium/Low defects are handled according to the backlog priority and available sprint time.

# Test management

## Communication tools

- GitHub: version control and shared project repository.

- Jira: team/project management and issue/task tracking.

- Slack: team communication and coordination.

- Google Drive / Microsoft OneDrive: shared project documentation. Mentor communication/review follows the project’s sprint review and Capstone review process.

## Test management tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Test plan / test-case tracking | Google Sheet / Excel | Google / Microsoft | Latest available |
| Defect & task tracking | Jira | Atlassian | Latest available |
| Version control / source collaboration | GitHub | GitHub | Latest available |

# Risks and assumptions

## Risks

| Risk | Description | Probability | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Blister-Pack Match Failure | The on-device blister-pack scan fails to match an entry against the licensed drug catalogue. | H | M | Keep manual-input fallback with full-text search; log unmatched items for Admin catalogue-synchronization review. |
| Interaction Warning Misinterpreted | A patient treats an interaction warning as medical advice rather than an automated look-up. | M | H | Show the mandatory disclaimer on every interaction-warning screen directing the patient to consult a doctor or pharmacist. |
| Free-Tier Quota Limit | Supabase, Render, or Redis free-tier limits are reached during the demo/testing period. | M | M | Monitor usage against provider quotas; keep on-device scanning and manual input available as designed. |
| DPIA / Cross-Border Compliance Gap | Required DPIA or cross-border-transfer assessment is incomplete before a sensitive-data flow goes live. | M | H | Treat DPIA and cross-border-transfer assessment as explicit compliance deliverables and review them before the applicable flow is activated. |
| Team Member Unavailability | A team member becomes unavailable during the examination period. | M | M | Maintain at least two members per development track and keep setup/design decisions documented in the shared repository. |
| Documentation Schedule Overlap | Architecture/Database documentation deadlines overlap with early implementation work. | H | M | Run documentation tasks in parallel and distribute work so implementation can continue. |
| Unsafe/Unsuitable AI Meal Suggestion | The AI meal-suggestion feature recommends a meal unsuitable for the Patient’s medications. | L | H | Display the required disclaimer; present suggestions as informational only and direct the user to a doctor/pharmacist for medically related dietary changes. |
| Mobile Local-Notification Limits | iOS pending-notification limits or Android exact-alarm/battery behavior affects reminder delivery quality targets. | M | M | Use the Proposal’s rolling 7-day reminder scheduling approach and regenerate schedules when the app opens or through the planned background mechanism. |

| Probability |  | Severity |  |
| --- | --- | --- | --- |
| L | Rarely happens. | L | Low damaged |
| M | Sometime happened | M | Medium damaged |
| H | Usually happened | H | High damaged |

## Assumptions

| Assumption to be proven | Impact of Assumption being incorrect | Owners |
| --- | --- | --- |
| Internet is available for drug-interaction checks and AI meal suggestions; reminders can run offline after schedule synchronization. | Interaction/AI functions cannot complete while offline; reminder testing must separately verify offline local delivery and later synchronization. | Project Team |
| Offline dose confirmations are stored locally and synchronized idempotently when connectivity returns. | If this assumption fails, adherence history may become incomplete or duplicated after reconnection. | Project Team |
| MVP targets Android and iOS; Admin Web targets Google Chrome, Microsoft Edge, and Firefox. | Unsupported platforms/browsers are outside the defined Phase 1 test environment. | Project Team |

# Test schedule

| No | Task Name | Effort | Start | Finish | Resources |
| --- | --- | --- | --- | --- | --- |
| 1 | Sprint 1 – Platform, Identity & Core Data |  | 14-Sep-2026 | 27-Sep-2026 | Project Team |
| 1.1 | Test registration, authentication and onboarding |  | 14-Sep-2026 | 27-Sep-2026 | Project Team |
| 1.2 | Test purpose-separated consent storage/enforcement and core data setup |  | 14-Sep-2026 | 27-Sep-2026 | Project Team |
| 1.3 | Verify regulatory drug-data synchronization foundation and preliminary compliance flow |  | 14-Sep-2026 | 27-Sep-2026 | Project Team |
| 2 | Sprint 2 – Core Reminders |  | 28-Sep-2026 | 11-Oct-2026 | Project Team |
| 2.1 | Test medication entry and medication schedule management |  | 28-Sep-2026 | 11-Oct-2026 | Project Team |
| 2.2 | Test local reminders and dose confirmation |  | 28-Sep-2026 | 11-Oct-2026 | Project Team |
| 2.3 | Test Patient Health Profile and Admin medication/interaction catalogue CRUD |  | 28-Sep-2026 | 11-Oct-2026 | Project Team |
| 3 | Sprint 3 – Adherence Tracking & Family Connection |  | 12-Oct-2026 | 25-Oct-2026 | Project Team |
| 3.1 | Test adherence history and missed-dose classification/alerts |  | 12-Oct-2026 | 25-Oct-2026 | Project Team |
| 3.2 | Test QR/referral linking, unlinking and Patient-controlled sharing permissions |  | 12-Oct-2026 | 25-Oct-2026 | Project Team |
| 3.3 | Test Family Member multi-patient switching and authorization boundaries |  | 12-Oct-2026 | 25-Oct-2026 | Project Team |
| 4 | Sprint 4 – Medical Safety |  | 26-Oct-2026 | 08-Nov-2026 | Project Team |
| 4.1 | Test drug information lookup and drug-drug/drug-food interaction checks |  | 26-Oct-2026 | 08-Nov-2026 | Project Team |
| 4.2 | Verify mandatory references/disclaimers and Family Member scoped drug-safety access |  | 26-Oct-2026 | 08-Nov-2026 | Project Team |
| 4.3 | Cross-device Android/iOS testing |  | 26-Oct-2026 | 08-Nov-2026 | Project Team |
| 5 | Sprint 5 – High-Risk / Complex Features |  | 09-Nov-2026 | 22-Nov-2026 | Project Team |
| 5.1 | Test on-device blister-pack scan, catalogue matching, fallback and mandatory confirmation |  | 09-Nov-2026 | 22-Nov-2026 | Project Team |
| 5.2 | Test Simple Mode usability targets |  | 09-Nov-2026 | 22-Nov-2026 | Project Team |
| 5.3 | Test consent withdrawal, data-deletion queue and sensitive-data access logging |  | 09-Nov-2026 | 22-Nov-2026 | Project Team |
| 6 | Sprint 6 – AI & Final Polish |  | 23-Nov-2026 | 06-Dec-2026 | Project Team |
| 6.1 | Test AI meal suggestions, consent scope, explanations and disclaimers |  | 23-Nov-2026 | 06-Dec-2026 | Project Team |
| 6.2 | Compliance checklist review, full-system regression and defect retest |  | 23-Nov-2026 | 06-Dec-2026 | Project Team |
| 7 | Integration & Release – System integration and end-to-end testing |  | 07-Dec-2026 | 09-Dec-2026 | Project Team |

# References

Primary project sources used for this Test Plan:

1. DrugTime Software Requirements Specification (SRS), Version 1.0.

2. DrugTime Software Architecture Document, Version 1.0 (Phase 1/MVP scope, quality attributes, and technical constraints).

3. DrugTime Project Proposal, Version 4.2 (objectives/scope, FR/NFR, constraints, assumptions, risks, and schedule).

4. Product-and-Sprint-backlog-DrugTime (Sprint 1–6 implementation and testing backlog).

5. Dược thư Quốc gia Việt Nam 2022; Cục Quản lý Dược / approved Vietnamese regulatory drug sources; Decision 5948/QĐ-BYT interaction guidance, as referenced by the project requirements.

6. Vietnam Law on Personal Data Protection (2025) and Decree 356/2025/NĐ-CP, as referenced by the project requirements.